Software Test Plan (STP)
— Automated Meeting Minutes Generator

| Document Details |  |
| --- | --- |
| Project | Automated Meeting Minutes Generator (AMMG) |
| Version | 1.0 |
| Authors | Sriranga Bharadwaj (PES1UG24AM286) Srijan Akshit (PES1UG24AM284) Swasthik Pamadi (PES1UG24AM298) Siddhanth Khurdiya (PES1UG24AM275) |
| Date | 06-10-2026 |
| Status | Draft |

Table of Contents

1. Introduction	3

Purpose	3

Scope	3

References	3

Definitions	3

2. Test Items	3

3. Features to be Tested	4

4. Features Not to be Tested	5

5. Test Approach / Strategy	5

5.1 Security Validation	6

6. Test Environment	6

7. Test Schedule	7

8. Test Deliverables	7

9. Roles and Responsibilities	8

10. Risks and Mitigation	8

11. Assumptions & Dependencies	8

12. Suspension & Resumption Criteria	9

13. Test Case Management & Traceability	9

14. Test Metrics & Reporting	9

15. Approvals	10

Appendix A - Test Cases	10

Note: This Table of Contents is generated via field codes. To ensure page-number accuracy after editing, right-click the TOC and select "Update Field".

# 1. Introduction

## Purpose

This document defines the test plan for AMMG v1.0: objectives, scope, strategy, resources, schedule and responsibilities. It verifies that the system satisfies the requirements defined in the AMMG SRS v1.0 and provides the basis for test execution, defect reporting and sign-off.

## Scope

Testing covers authentication, meeting and audio input, transcription and speaker identification, content extraction (discussions, decisions, action items, owners, deadlines), minutes editing/export/sharing, action tracking, administration, performance, accuracy and security.

Internals of third-party open-source models (Whisper, pyannote) are excluded; only their integration and measured accuracy are tested.

## References

- AMMG Software Requirements Specification (SRS) v1.0

- AMMG Software Architecture and Design Document (SAD) v1.0

- OWASP ASVS

- IEEE 829

## Definitions

ASR, WER (Word Error Rate), F1 (precision/recall measure), SRS, RTM, SUS (System Usability Scale), UAT.

# 2. Test Items

The following AMMG modules and services will be tested:

- Authentication & access module

- Meeting & audio input module (upload, recording, validation)

- Transcription & speaker identification pipeline

- NLP extraction module (topics, decisions, action items, owners, deadlines)

- Minutes editor, versioning, export and email sharing

- Action tracker & reminders

- Admin console, retention & deletion

- Web UI and REST API

# 3. Features to be Tested

Features mapped to SRS requirement IDs:

Functional Features

- AMG-F-001: Register / login

- AMG-F-002: Role-based access

- AMG-F-003: Account lockout

- AMG-F-010: Create meeting

- AMG-F-011: Upload recording

- AMG-F-012: Browser recording

- AMG-F-013: Validate & normalise audio

- AMG-F-014: Processing status

- AMG-F-020: Speech-to-text

- AMG-F-021: Speaker identification

- AMG-F-022: Edit transcript

- AMG-F-023: Language selection

- AMG-F-030: Key discussions

- AMG-F-031: Decisions

- AMG-F-032: Action items

- AMG-F-033: Responsible person

- AMG-F-034: Deadlines

- AMG-F-035: Confidence scores

- AMG-F-040: Generate minutes

- AMG-F-041: Editable minutes

- AMG-F-042: Source linking

- AMG-F-043: Version history

- AMG-F-044: Export

- AMG-F-045: Share by email

- AMG-F-050: Action dashboard

- AMG-F-051: Reminders & status

- AMG-F-060: Job monitoring

- AMG-F-061: Delete & retention

Non-Functional Features

- AMG-NF-001: Performance - Measured on reference server over 10 test recordings.

- AMG-NF-002: Accuracy - Evaluation script results meet both thresholds.

- AMG-NF-003: Reliability - Uptime monitor report >= 99%.

- AMG-NF-004: Usability - SUS survey with >= 5 users.

- AMG-NF-005: Scalability - Load test shows no failed requests.

- AMG-NF-006: Compatibility - Cross-browser checklist passes.

- AMG-NF-007: Maintainability - Coverage report and OpenAPI file reviewed.

- AMG-NF-008: Accessibility - Automated (axe) and manual audit pass.

Security requirements AMG-SR-001 to AMG-SR-010 are tested as described in section 5.1.

# 4. Features Not to be Tested

- Internal accuracy of third-party models beyond the defined evaluation set

- Email delivery by external mail providers (only hand-off to SMTP is tested)

- Cloud/hosting infrastructure outside the project's Docker deployment

- Live captioning and meeting-platform integrations (out of scope in SRS)

# 5. Test Approach / Strategy

Levels

- Unit tests (pytest/Jest): date normalisation, owner resolution, confidence scoring, validators

- Integration tests: API <-> database, worker pipeline (audio -> ASR -> diarization -> NLP), SMTP stub

- System tests: end-to-end flows via Selenium/Playwright

- Acceptance tests (UAT) with 5 representative users

Types

- Functional testing (all FRs)

- Accuracy testing: WER and extraction precision/recall/F1 on 20 annotated meetings (clean, noisy, accented, multi-speaker)

- Regression testing (automated suite on every merge)

- Performance testing (processing time, concurrent users/jobs)

- Usability and accessibility testing (SUS, axe, keyboard-only)

- Compatibility testing (browsers, 360 px)

Entry Criteria

Stable build deployed to test environment, test data and annotated evaluation set ready, smoke test passed.

Exit Criteria

100% of planned test cases executed, 0 critical/high defects open, WER <= 15% and action-item F1 >= 0.75, and all acceptance criteria satisfied.

## 5.1 Security Validation

- Verify TLS 1.2+ only and HTTPS redirect (TC-Sec-01)

- Check encryption at rest and password hashing (TC-Sec-02, 03)

- JWT expiry/revocation and rate limiting (TC-Sec-04, 07)

- Authorisation/IDOR tests on all meeting endpoints (TC-Sec-05)

- Malicious upload tests: renamed executables, EICAR, oversize files (TC-Sec-06)

- Audit log and data purge verification (TC-Sec-08, 09)

- XSS/injection tests and OWASP ZAP baseline scan (TC-Sec-10)

# 6. Test Environment

Hardware

Test server (8 vCPU, 32 GB RAM, optional NVIDIA GPU 8+ GB); client PCs and one Android phone.

Software

AMMG v1.0 in Docker Compose (FastAPI, Celery, Redis, PostgreSQL, MinIO), Chrome/Edge/Firefox/Safari, mail catcher (MailHog).

Tools

pytest, Jest, Selenium/Playwright (UI), Postman/Newman (API), JMeter (performance), OWASP ZAP (security), axe (accessibility), jiwer (WER), GitHub Issues/Jira (defects).

Test Data

Evaluation set of 20 meetings (5-60 min; English, some Hindi; clean/noisy; 2-6 speakers) with annotated transcripts, topics, decisions, action items; corrupt/silent/oversize/unsupported files; dummy users and attendees.

# 7. Test Schedule

Test Plan preparation and test-case design dates reflect the initial planning baseline. The remaining milestones below are proposed dates for the project team and should be confirmed with the project guide/course calendar before test execution.

| Milestone | Planned Date |
| --- | --- |
| Test Plan preparation | 07-Oct-2026 |
| Test case design | 08-Oct-2026 – 10-Oct-2026 |
| Test environment setup | 19-Oct-2026 |
| Test data preparation | 19-Oct-2026 – 20-Oct-2026 |
| Test execution start | 21-Oct-2026 |
| Functional testing | 21-Oct-2026 – 23-Oct-2026 |
| Integration testing | 24-Oct-2026 – 25-Oct-2026 |
| Security testing | 26-Oct-2026 – 27-Oct-2026 |
| Performance testing | 28-Oct-2026 |
| Regression testing | 29-Oct-2026 |
| UAT | 30-Oct-2026 |
| Test execution completion | 31-Oct-2026 |
| Test Summary Report | 01-Nov-2026 |

# 8. Test Deliverables

- Test Plan (this document)

- Test Cases (manual & automated) - listed in Appendix A

- Test Scripts

- Test Data and annotated evaluation set

- Test Execution Logs

- Defect Reports

- Accuracy evaluation report (WER, F1)

- Test Summary Report

# 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Sriranga Bharadwaj | Prepare plan, coordinate execution, accuracy evaluation |
| Test Engineer | Srijan Akshit | Design & execute test cases, automate UI/API tests, log defects |
| Developer | Swasthik Pamadi | Unit tests, support defect fixes and triage |
| Product Owner / Guide | Siddhanth Khurdiya | Approve test results, sign-off readiness |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Request early smoke builds from dev team |
| Insufficient annotated meeting data | Start annotation early; use public meeting corpora plus mock meetings |
| GPU / test environment unavailable | Use CPU fallback with smaller model and shorter clips; backup cloud VM |
| Accuracy thresholds not met | Tune model size/prompts; report measured values and limitations transparently |
| Non-deterministic AI output makes tests flaky | Fixed seeds / temperature 0; tolerance-based assertions; compare against annotated set |

# 11. Assumptions & Dependencies

- Open-source models can be downloaded and run in the test environment

- Evaluation recordings and annotations will be ready before execution

- SMTP stub (MailHog) is available

- Requirements in SRS v1.0 are baselined for this test cycle

# 12. Suspension & Resumption Criteria

Suspend testing if:

- Environment unavailable for > 4 hours

- Build is too unstable (blocks > 30% of test cases)

- Processing pipeline fails for all uploaded recordings

Resume testing if:

- Blocking defects are resolved and a new build passes smoke test

- Environment is stable

# 13. Test Case Management & Traceability

The RTM (SRS section 8) maps every requirement to test cases. Examples:

| SRS Requirement | Test Case(s) |
| --- | --- |
| AMG-F-020 (Transcription) | TC-Tr-01 |
| AMG-F-034 (Deadlines) | TC-NLP-05 |
| AMG-F-044 (Export) | TC-Min-05 |
| AMG-NF-001 (Processing time) | TC-Perf-01 |
| AMG-SR-005 (Access control) | TC-Sec-05 |

Total: 28 functional, 8 non-functional and 10 security requirements covered by 46 test cases (Appendix A); every requirement has at least one test case.

# 14. Test Metrics & Reporting

- % test cases executed; % passed/failed

- Defect density and defect aging

- Requirement coverage (from RTM)

- Word Error Rate (WER) and action-item/decision precision, recall, F1

- Processing time ratio (processing time / audio duration)

Reports: daily execution status; accuracy evaluation report; final Test Summary Report.

# 15. Approvals

Approval signatures and dates should be completed by the respective reviewers after reviewing the test plan.

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Sriranga Bharadwaj |  |
| Test Engineer | Srijan Akshit |  |
| Developer | Swasthik Pamadi |  |
| Product Owner / Guide | Siddhanth Khurdiya |  |

# Appendix A - Test Cases

The table below lists the planned test cases with their mapped requirements, test level, scenario and expected result.

| TC ID | Req(s) | Level | Scenario / Steps | Expected result |
| --- | --- | --- | --- | --- |
| TC-Auth-01 | AMG-F-001 | System | Register, verify email, log in with valid and invalid password | Valid login succeeds; invalid shows generic error |
| TC-Auth-02 | AMG-F-002 | System | User A opens a meeting belonging to user B (direct URL) | HTTP 403; no data shown |
| TC-Auth-03 | AMG-F-003 | System | Enter wrong password 6 times | Account locked 15 min; audit event logged |
| TC-Mtg-01 | AMG-F-010 | System | Create meeting with title, date, agenda, 4 attendees | Meeting saved and listed with all fields |
| TC-Aud-01 | AMG-F-011 | System | Upload MP3, WAV, M4A, MP4; then a 600 MB file and a .txt file | Valid files accepted; others rejected with message |
| TC-Aud-02 | AMG-F-012 | System | Record 1 min in browser using pause/resume | Recording saved and playable |
| TC-Aud-03 | AMG-F-013 | Integration | Submit corrupt file, silent file and valid file | Corrupt/silent rejected; valid converted to 16 kHz mono WAV |
| TC-Aud-04 | AMG-F-014 | System | Observe status through a full run; force failure and retry | Status changes within 5 s; retry restarts job |
| TC-Tr-01 | AMG-F-020 | Integration | Transcribe 10 clean 5-minute test clips with reference text | Segments time-stamped; WER <= 15% |
| TC-Tr-02 | AMG-F-021 | Integration | Process 3-speaker recording; rename Speaker 2 to an attendee | 3 speakers detected; all segments relabelled |
| TC-Tr-03 | AMG-F-022 | System | Click segment, edit text and speaker, reload page | Audio seeks to segment; edits persisted |
| TC-Tr-04 | AMG-F-023 | System | Process the same Hindi clip with English then Hindi selected | Hindi selection gives usable Hindi transcript |
| TC-NLP-01 | AMG-F-030 | Integration | Run on 5 annotated meetings | Topics have title, summary, time range; >= 80% recall |
| TC-NLP-02 | AMG-F-031 | Integration | Run on annotated meetings containing 20 decisions | Recall >= 0.75 |
| TC-NLP-03 | AMG-F-032 | Integration | Run on annotated meetings containing 40 action items | F1 >= 0.75 |
| TC-NLP-04 | AMG-F-033 | Integration | 'Priya will send the report'; 'I'll do it'; 'someone should check' | Owner = Priya; owner = speaker; Unassigned |
| TC-NLP-05 | AMG-F-034 | Unit | Meeting dated 02-10-2026: 'next Friday', 'tomorrow', 'by 30th' | 09-10-2026; 03-10-2026; 30-10-2026 |
| TC-NLP-06 | AMG-F-035 | Unit | Feed ambiguous sentences | Score < 0.6 items highlighted in UI |
| TC-Min-01 | AMG-F-040 | System | Complete a meeting run | Minutes contain all required sections |
| TC-Min-02 | AMG-F-041 | System | Edit, add, delete, reorder items; reload | All changes persisted |
| TC-Min-03 | AMG-F-042 | System | Click source link on an action item | Audio plays from the item's timestamp |
| TC-Min-04 | AMG-F-043 | System | Save 3 edits; revert to version 1 | Version 1 content restored |
| TC-Min-05 | AMG-F-044 | System | Export minutes to DOCX, PDF, Markdown | Files open and match screen content |
| TC-Min-06 | AMG-F-045 | Integration | Share minutes with 4 attendees (one invalid address) | 3 delivered; failure logged |
| TC-Act-01 | AMG-F-050 | System | Filter dashboard by owner, status, due date | Only matching items listed |
| TC-Act-02 | AMG-F-051 | Integration | Item due tomorrow; owner marks Done | Reminder sent at T-24 h; status updated |
| TC-Adm-01 | AMG-F-060 | System | Admin views jobs and restarts a failed job | Job re-queued and completes |
| TC-Adm-02 | AMG-F-061 | System | Delete meeting; run retention purge on 91-day-old audio | Data unretrievable; expired audio removed |
| TC-Perf-01 | AMG-NF-001 | Performance | Process 10 recordings of 60 min on reference server | Each finishes within 30 min |
| TC-Perf-02 | AMG-NF-005 | Performance | Use JMeter to simulate 100 concurrent users while submitting jobs until at least 20 processing jobs are active; submit additional jobs beyond that capacity and observe queueing. | The system supports 100 concurrent users and 20 concurrent processing jobs; excess jobs are queued, not rejected. No failed requests or lost jobs occur, and queued jobs are processed when capacity is available. |
| TC-Acc-01 | AMG-NF-002 | System | Run evaluation script on 20-meeting set | WER <= 15%; action F1 >= 0.75 |
| TC-Ops-01 | AMG-NF-003 | System | 30-day uptime monitoring in staging | Availability >= 99% |
| TC-UX-01 | AMG-NF-004 | Usability | 5 new users create minutes unaided; SUS survey | All succeed; mean SUS >= 70 |
| TC-UX-02 | AMG-NF-008 | Usability | axe scan and keyboard-only walk-through | No serious violations |
| TC-Cmp-01 | AMG-NF-006 | System | Run smoke suite on Chrome, Edge, Firefox, Safari, 360 px | All pass |
| TC-Mnt-01 | AMG-NF-007 | Unit | Run coverage tool; validate OpenAPI file | Coverage >= 70%; spec valid |
| TC-Sec-01 | AMG-SR-001 | Security | Open http:// URL; test TLS 1.0/1.1 with openssl | Redirect to HTTPS; old TLS refused |
| TC-Sec-02 | AMG-SR-002 | Security | Inspect stored objects/DB files | Ciphertext only |
| TC-Sec-03 | AMG-SR-003 | Security | Inspect users table | Only Argon2id/bcrypt hashes |
| TC-Sec-04 | AMG-SR-004 | Security | Use expired and logged-out tokens | HTTP 401 |
| TC-Sec-05 | AMG-SR-005 | Security | Alter meeting ID in API calls | HTTP 403 |
| TC-Sec-06 | AMG-SR-006 | Security | Upload renamed executable, EICAR file, oversize file | All rejected |
| TC-Sec-07 | AMG-SR-007 | Security | Send 11 logins/min; 101 API calls/min | HTTP 429 after limit |
| TC-Sec-08 | AMG-SR-008 | Security | Perform login, share, export, delete; inspect log | Events logged; log not editable |
| TC-Sec-09 | AMG-SR-009 | Security | Capture outbound traffic during processing; delete audio and check storage | No content leaves system; audio purged |
| TC-Sec-10 | AMG-SR-010 | Security | Inject <script> in titles and notes; run OWASP ZAP baseline | Escaped; no high alerts |